# Facilities monitoring
and response agreement

Procurement reference MCE-26-041  |  Revision 2.1

MERIDIAN CIVIC ESTATES  AND  HARBORLIGHT FIELD SERVICES

An editable working agreement for monitoring occupied public buildings, responding to equipment alerts and documenting maintenance outcomes. This issued copy incorporates the negotiated winter-access arrangements.

| Contract particulars | Agreed position |
| --- | --- |
| Client | Meridian Civic Estates (MCE) |
| Supplier | Harborlight Field Services Ltd (HFS) |
| Service term | 1 July 2026 to 30 June 2027 |
| Sites | Northgate Library; Canal House; Eastbank Depot |
| Base fee, excluding tax | GBP 37,800.00 |
| Mobilisation milestone | 29 June 2026, 17:00 local time |
| Document precedence | Signed change order; clauses; schedules; explanatory figures |

## Using this agreement

Clauses 1-8 set the delivery obligations. Schedules A-C define prices, response windows and evidence requirements. Appendix D contains the acceptance form and Appendix E records the approved change procedure.

Navigation: scope and access (page 2); operational responsibilities (page 3); Schedule A, charges (page 4); Schedule B, service windows (page 5); Schedule C, evidence (page 6); Appendix D, acceptance (page 7); Appendix E, changes and execution (page 8).

## Controlled-copy notice

All organisations, contacts and operational records in this agreement are fictional. Blank signature fields are intentional. A blank field is not evidence of approval.

# 1  Scope, access and delivery

Covered assets. The supplier shall monitor the listed sensors, inspect alert histories and issue one monthly service record for each site. Physical replacement of plant is excluded unless separately authorised under clause 8.

Access readiness. The client shall provide a named escort and safe access during the agreed service window. An unsuccessful visit caused by denied access is rescheduled once without a second call-out charge; the original response clock is paused only for the documented access delay. For the next service period, the escort must also confirm the accessible entrance, identify temporary obstructions and record an alternative route before the operative arrives. The dispatcher records that confirmation with the job reference.

Priority assessment. Priority is determined by operational impact, not by the number of alerts. A fire-system interface alert is escalated immediately to the client duty officer; this agreement does not replace emergency services.

Completion evidence. A job is complete only when the service record identifies the asset, arrival time, action taken and verification reading. A photograph without an asset reference is insufficient.

## Definitions

| Term | Meaning |
| --- | --- |
| Acknowledgement | A human response confirming ownership of the incident. |
| Attendance | A qualified operative reaches the nominated site reception. |
| Restoration | The asset is returned to service or a client-approved safe workaround is active. |
| Business day | Monday-Friday, excluding the public holidays stated in Schedule B. |
| Service record | One auditable record per job, including any linked follow-up visit. |

An acknowledgement is not attendance. Meeting an acknowledgement target does not stop the attendance clock. Schedule B defines the separate targets.

## Boundary example

If a critical alert arrives at 16:50 and the operative arrives at 18:10, attendance is 80 elapsed minutes. It is not measured from the next business day. A separate routine request received at the same time follows the routine window.

# 2  Operational responsibilities

## Supplier obligations

Competence and cover. HFS shall maintain an on-call roster and provide replacement cover when an assigned operative becomes unavailable. Subcontracting does not transfer responsibility for evidence or response times.

Each operative carries a current site induction record. Remote advice may support an attendance but cannot replace an expressly required physical inspection.

## Client obligations

Site information. MCE shall maintain the access register, nominate a duty officer and disclose planned closures. The supplier must confirm receipt of a closure notice.

Known closures are listed against a site, not inferred from another site's timetable. The library and depot do not share a public-entry policy.

## Joint review

Monthly review. Both parties shall reconcile open jobs, disputed charges and repeat alerts by the fifth business day of the following month. A disputed charge is held outside the undisputed monthly amount.

The review pack includes a list of unresolved items with named owners. Silence after circulation does not constitute acceptance of an unresolved charge.

## Change control

Authorised changes. Only the named commercial signatories may vary scope or price. An operative's service note is not a purchase order. Use the process in Appendix E before undertaking chargeable additional work.

Urgent safety action may proceed to make an asset safe, but permanent replacement still requires separate written approval. Record the boundary between the two.

## Escalation contacts

Client duty desk: civic-duty@example.invalid
Supplier dispatcher: dispatch@example.invalid
Commercial review: procurement@example.invalid

# Schedule A  Charges and payment

All amounts are in GBP and exclude tax unless explicitly stated. Quantities are contractual units, not forecasts. The credit is deducted before tax.

| Category | Service / item | Qty | Unit price | Line total |
| --- | --- | --- | --- | --- |
| Recurring | Monthly monitoring - three sites | 12 | 2,400.00 | 28,800.00 |
|  | Remote sensor calibration including a documented comparison with the portable reference instrument, a second reading after stabilisation, a recorded ambient-temperature check and confirmation by the site escort | 6 | 750.00 | 4,500.00 |
| Mobilisation | Site onboarding and induction | 3 | 1,800.00 | 5,400.00 |
| Adjustment | Transition credit | 1 | (900.00) | (900.00) |
| Summary | Net contract value |  |  | 37,800.00 |
|  | VAT at 20% |  |  | 7,560.00 |
|  | Total including VAT |  |  | 45,360.00 |

## Charge rules

A routine call-out outside the base scope is GBP 145.00 per authorised attendance. The first 45 minutes are included; subsequent time is GBP 22.50 per completed 15-minute block.

Travel within the three named sites is included. Materials require an itemised approval and are charged at evidenced cost without a handling uplift.

## Invoice example

| Entry | Amount |
| --- | --- |
| Base monthly monitoring | 2,400.00 |
| One authorised call-out, 75 minutes | 190.00 |
| Net invoice | 2,590.00 |
| VAT at 20% | 518.00 |
| Payable | 3,108.00 |

Payment is due 30 calendar days after receipt of a valid invoice. A credit must remain a deduction; parentheses do not indicate an optional amount.

# Schedule B  Service windows and response targets

Targets are measured separately. Critical incidents use elapsed time at all sites. Routine work follows the applicable site window. All times are local.

| Site / coverage | Window | Critical: acknowledge | Critical: attend | Routine: acknowledge | Routine: attend | Exception |
| --- | --- | --- | --- | --- | --- | --- |
| Northgate Library | Mon-Sat 08:00-20:00 | 15 min | 90 min | 2 service hours | Next service day | Public desk escort required |
| Canal House | Mon-Fri 07:00-19:00 | 15 min | 120 min | 4 service hours | Within 2 service days | Loading bay closes 16:00 |
| Eastbank Depot | Mon-Sun 06:00-22:00 | 10 min | 60 min | 1 service hour | Same service day | Vehicle gate code via duty desk |
| All sites: critical cover | 24 hours, every day | As above | As above | Not applicable | Not applicable | No holiday suspension |

## Planned exceptions

| Date | Site | Effect on routine service | Critical service |
| --- | --- | --- | --- |
| 31 August 2026 | Northgate Library; Canal House | Closed; routine clock pauses | Unchanged |
| 24 December 2026 | Northgate Library | Window ends 14:00 | Unchanged |
| 25 December 2026 | All three sites | Closed; routine clock pauses | Unchanged |
| 26 December 2026 | Eastbank Depot | Window 08:00-16:00 | Unchanged |

Example: a routine Canal House request received Friday at 18:30 has 30 service minutes accrued by 19:00. Its remaining acknowledgement allowance resumes in the next open window. This example does not change the critical targets.

# Schedule C  Evidence and service review

Each record must connect the reported condition to the action and the verified outcome. A closed status without evidence is reopened for review.

| Stage | Required evidence | Accountable party |
| --- | --- | --- |
| Receive | Timestamp; reporter; site; asset; assessed priority | Dispatcher |
| Attend | Arrival and departure; escort; access delay if any | Operative |
| Verify | Reading before/after; test method; workaround limitations | Operative |
| Review | Acceptance decision; exceptions; follow-up owner | Client reviewer |

## Figure 1. Evidence handover

The arrows represent the evidence handover, not a guarantee that each stage is accepted. A reviewer can return a record to verification.

## Figure 2. Illustrative monthly outcomes

Illustration only: 51 records, of which 42 are accepted, 6 returned and 3 open. Returned records are not accepted completions.

# Appendix D  Acceptance record

Complete one record for each service job. Leave an unused field blank rather than inserting a fabricated value. This form is part of the editable agreement.

| Field | Entry |
| --- | --- |
| Job reference / site |  |
| Asset reference / priority |  |
| Reported / attended / completed |  |
| Access delay and evidence |  |
| Action and verification reading |  |
| Workaround and expiry, if used |  |
| Evidence file references |  |
| Follow-up owner / due date |  |

## Reviewer checklist

[ ] The asset and site match the original report.

[ ] The acknowledgement and attendance targets were assessed separately.

[ ] The verification reading supports restoration or the stated workaround.

[ ] Any additional charge has an Appendix E approval reference.

[ ] Outstanding work has an owner and a due date.

| Decision | Reviewer / date | Reason or condition |
| --- | --- | --- |
| Accept / Return / Hold |  |  |

## Acceptance boundary

Acceptance of a service record confirms the documented work, not a waiver of unrelated defects. A conditional acceptance must state its condition. A signature without a selected decision is incomplete.

# Appendix E  Changes and execution

## Change procedure

REQUEST  Describe the proposed scope, reason, affected assets and proposed date.

ASSESS  Record the net price, tax, service impact and any change to Schedule B.

AUTHORISE  Obtain both commercial signatories before chargeable work starts.

RECORD  Assign a change reference and attach the agreed scope to the service record.

| Change field | Agreed detail |
| --- | --- |
| Change reference |  |
| Description and exclusions |  |
| Net / tax / total |  |
| Effective date and service impact |  |
| Client approval / supplier approval |  |

## Execution

The parties agree to the clauses and schedules in revision 2.1 of MCE-26-041. The authority in clause 8 does not permit an unsigned form to change the price.

| For Meridian Civic Estates | For Harborlight Field Services Ltd |
| --- | --- |
| Name: ________________________ | Name: ________________________ |
| Role: _________________________ | Role: _________________________ |
| Signature: _____________________ | Signature: _____________________ |
| Date: _________________________ | Date: _________________________ |

## Document history

| Revision | Date | Summary |
| --- | --- | --- |
| 1.0 | 2 June 2026 | Initial commercial draft |
| 2.0 | 12 June 2026 | Added site-specific routine windows |
| 2.1 | 18 June 2026 | Clarified winter access and evidence acceptance |

END OF AGREEMENT

Only complete 15-minute blocks after the included 45 minutes are billable; 59 minutes incurs no additional block.